RESOLUTION NO. 51-26

A RESOLUTION AUTHORIZING THE MAYOR TO MODIFY EXISTING CONTRACTS WITH DIGIOIA SUBURBAN EXCAVATING, LLC, 11293 ROYALTON ROAD, NORTH ROYALTON, OHIO 44133 AND OHM ADVISORS, 6001 EUCLID AVENUE, SUITE 130, CLEVELAND, OH 44103 TO ADDRESS CHANGE ORDERS ENCOUNTERED DURING CONSTRUCTION OF THE WOODLAWN SANITARY SEWER AND ROADWAY RECONSTRUCTION PROJECT, KNOWN AS THE TARGET AREA PHASE 1 PROJECT.

Requested By: Mayor Sandra Morgan

Sponsored By: Lee Coleman Jr., Councilor-at-Large

06-02-2026 – Regular Council Meeting – FIRST READ

06-16-2026 - Regular Council Meeting – SECOND READ

______________________________________________________________________________

WHEREAS, the City of East Cleveland has been engaged in the replacement of sewers and roadways on Woodlawn Avenue, a project known as the Target Area Phase 1 Project; and

WHEREAS, the City of East Cleveland has engaged the services of DiGioia Suburban Excavating, LLC, and the engineering firm of OHM Advisors on this project; and

WHEREAS, the project is now underway and includes replacement of underground utilities, roadway and sidewalks; and

WHEREAS, during construction, unforeseen utility conflicts have been encountered on Euclid Avenue, resulting in additional construction and engineering costs and extension of the project schedule; and

WHEREAS, these additional costs and project extensions have resulted in change orders adding Three Hundred Thousand Dollars ($300,000) to the construction costs and Fifty Thousand Dollars ($50,000) to the construction engineering costs;

NOW, THEREFORE BE IT RESOLVED, by the Council of the City of East Cleveland, Ohio, a majority of Council concurring:

SECTION 1. That the Mayor is hereby authorized to enter into modifications of existing contracts with DiGioia Suburban Excavating LLC for up to Three Hundred Thousand Dollars ($300,000) and with OHM Advisors for up to Fifty Thousand Dollars ($50,000), with funding to be supplied by NEORSD ($70,000) and Cuyahoga County Department of Public Works Sewer Maintenance Funds ($280,000).  No General Fund dollars will be required to cover these additional expenses.

SECTION 2.  That it is found and determined that all deliberations of this Council and any of its committees relating to the passage of this Resolution were adopted in an open meeting of this Council, and in compliance with all legal requirements.

SECTION 3.  This resolution shall take effect and be in force from and after the earliest period allowed by law.

ATTEST:

________________________________________________     ___________________

TIMOTHY R. AUSTIN, PRESIDENT OF COUNCIL              DATE

______________________________________________         ___________________

STACY CLARK-WARREN, CLERK OF COUNCIL               DATE

_______________________________________________         __________________

KENNETH D. MYERS, DIRECTOR OF LAW                          DATE

________________________________________________      ___________________

SANDRA MORGAN, MAYOR                                                 DATE

VETO [ ] YES [ ] NO

COUNCILORS                               Yea/Nay

TIMOTHY AUSTIN                         ___ ___

TERRIE RICHARDSON                  ___ ___

ELMORE HALL                               ___ ___

LEE COLEMAN                               ___ ___

STEVE LOVELACE                        ___ ___

This measure	[ ] Passes as an Emergency Measure

[ ] Does Not Pass as an Emergency Measure